# Young Helpers Foundation

FULLY DYNAMIC NGO, ZAKAT & ROZGAAR MANAGEMENT PORTAL

Complete functional, technical, governance and delivery blueprint | Version 1.0 | 20 October 2026

Source basis: Foundation original Zakat & Rozgaar proposal and final 3-page proposal; IndiaZakat public website, How It Works and policy pages. This is a proposed design, not an approved Shariah or legal policy.

# 1. Executive vision and success criteria

Build a responsive bilingual NGO website and secure operations platform that connects donors, verified beneficiaries, volunteers and the Foundation. Core mission: Aaj Madad, Kal Khud-Mukhtari. It must work for 3–5 initial volunteers, with modular growth later.

One platform: public CMS, causes, donations, Zakat ledger, applicant verification, approvals, disbursement and livelihood outcomes.

Primary outcomes: verified cases supported, transparent fund balances, faster case processing, number of livelihoods started and sustained at 30/90/180 days.

Non-goals for launch: open multi-NGO marketplace, public personal KYC, automatic AI eligibility decisions, loans, complex ERP or mobile apps.

# 2. What is retained from original Foundation program

| Original pillar | System feature |
| --- | --- |
| Zakat Ek Jagah | Dedicated Zakat fund and donation pooling |
| Ek Zakat → Ek Rozgaar | Livelihood plans, tools and ownership handover |
| Zindagi Bachao | Medical case intake, estimates, assistance |
| Emergency Assistance | Fast-track verified urgent cases |
| Skill Se Rozgaar | Training, tools, first opportunity, follow-up |
| Adopt a Rozgaar | Donor-supported causes and privacy-safe impact |
| Verification | Evidence, field checks, eligibility and committee |
| Separate funds | Separate Zakat/non-Zakat ledgers and rules |
| Transparency | Donor receipts, reconciliation, public aggregate reports |
| Khud-Mukhtari | 30/90/180-day livelihood tracking |

# 3. IndiaZakat reference: adopt, adapt, avoid

| Observed reference feature | YHF adaptation |
| --- | --- |
| Raise a Cause with documents | Applicant or volunteer-assisted case submission; drafts and secure files |
| Verified causes and Cause Manager | Assigned verifier, Shariah review, committee approval before publishing |
| Trending/featured causes and progress | Curated cause cards with goal, verified raised amount, remaining amount, share link |
| Live donation dashboard | Public aggregated metrics; reconcile before publishing; never expose KYC |
| Cause withdrawal/disbursement | Separate approved disbursement requests, partial releases, vendor/hospital payments only when approved |
| Education/medical/livelihood categories | Launch: Rozgaar, Medical, Emergency; education as later approved category |
| Donation receipt and donor account | Payment confirmation, ledger-backed receipt, donor history |
| Volunteer support | Volunteer application, assignment, training and activity log |

Reference evidence: https://indiazakat.com/ ; https://indiazakat.com/HowItWorks ; https://indiazakat.com/Page/OurPolicies . IndiaZakat rules and fee statements are NOT automatically YHF policies. Original visual design, wording and brand identity must be created for YHF.

# 4. Users, access and permission matrix

| Role | Key permissions |
| --- | --- |
| Visitor | Browse public pages and verified public causes |
| Donor | Donate, see own receipts, preferences, donation history |
| Applicant / Case Raiser | Create application, upload private evidence, view own case status |
| Volunteer / Verifier | View assigned cases, submit evidence and field verification |
| Cause Manager | Coordinate document queries, updates and case readiness |
| Committee Member | Review cases, vote/approve within configured authority |
| Finance Officer | Reconcile donations, post ledger entries, prepare disbursements |
| Foundation Admin | Manage CMS, cases, operations, dashboards |
| Super Admin | Manage roles, policies, system settings; no silent financial edits |
| Auditor / Shariah Reviewer | Read audit evidence; approve Shariah-policy decisions as configured |

Enforce authorization on the API, not only Angular routes. Separation of duties: verifier cannot solely approve own case; finance release needs authorized approval; super admin activity remains auditable.

# 5. Public website: complete sitemap and screens

| Page | Content / actions |
| --- | --- |
| Home | Hero, mission, Donate/Apply CTAs, featured verified causes, categories, impact numbers, latest updates, volunteer CTA |
| About | Story, vision, mission, team, governance, registration details when verified |
| Programs | Rozgaar, Medical, Emergency; eligibility and process |
| Explore Causes | Search, filters, city, program, fund eligibility, status, sorting |
| Cause Detail | Anonymized story, verification badge, goal/raised/remaining, timeline, donate/share, updates |
| Donate | Fund type, general/cause-linked, amount, contact details, consent, payment |
| Apply for Help | Guidance, eligibility note, multi-step application, save draft, tracking |
| Impact | Aggregated distributions, case outcomes, annual/monthly reports |
| Volunteer | Join form, skills, availability, consent |
| Stories/News/Gallery | Admin-managed media with written consent |
| Contact/FAQ/Policies | Contact, grievance, privacy, terms, donation/refund, Shariah policy (approved only) |

## Design language and accessibility

Original calm teal/emerald + warm off-white visual identity; large typography, generous spacing, clean card layout, subtle motifs, high contrast. Hindi/English localization; mobile-first, keyboard accessible, WCAG 2.2 AA target, optimized images, SEO meta tags, sitemap and Open Graph sharing. Do not reuse IndiaZakat assets or logos.

# 6. Donor journey and donations

Explore verified cause → select Zakat/Sadaqah/General fund and donation amount → donor details and consent → payment order → gateway checkout → signed webhook validation → reconciliation → posted ledger → receipt and donor dashboard. Support one-time first; recurring contributions only after operational readiness.

Donation status: Created, Pending, Authorized, Captured, Failed, Refunded, PartiallyRefunded, Reconciled.

Payment gateway fees must be separately recorded. Do not advertise 100% pass-through unless actually funded/verified.

Cause-linked donations must preserve donor restrictions and prevent inappropriate reallocations.

Manual UPI/NEFT: upload reference, finance verification, bank reconciliation; never treat screenshot alone as confirmed payment.

Receipts: unique number, amount, date, payment method, fund type, applicable tax disclosures; 80G only if valid approval and required data exist.

Refunds and chargebacks reverse the financial effect with audit trail; never delete posted entries.

# 7. Applicant intake, verification and approval

Application wizard: (1) applicant/contact; (2) household and dependents; (3) income/assets/liabilities; (4) program and need; (5) quotations/medical papers/skill evidence; (6) declaration, consent and submit. Volunteer-assisted offline intake is supported.

Lifecycle: Draft → Submitted → DocumentReview → MoreInfoRequired → VerificationAssigned → FieldVerified → ShariahReview → CommitteeReview → Approved / Rejected / Deferred → Funding → DisbursementApproved → Delivered → FollowUp → Closed. Maintain reason codes and status history. Urgent medical fast-track can shorten queues, not bypass core eligibility controls.

Duplicate indicators: phone, normalized name, household reference and document fingerprint; human review before merging.

Verification checklist: identity, family income, dependents, other assets, quotations, references, urgency and program-specific need.

KYC and medical documents private; only masked, consented cause narratives published. Avoid collecting full Aadhaar numbers unless lawfully necessary.

Committee: quorum, conflict-of-interest declaration, comments, approval ceiling, recorded decision and re-review appeal.

Public cause publication is separate from case approval; not every beneficiary should be publicly listed.

# 8. Program-specific workflows

## Rozgaar and Skill Se Rozgaar

Capture existing skill, livelihood plan, local demand, requested tools, 1–2 quotations where practical, approved amount, vendor, delivery evidence, asset ownership transfer and starting income baseline. Track first customer/market connection, equipment use, 30/90/180-day earning and obstacles. Asset grants, not loans, unless written policy permits otherwise.

## Medical

Record treatment category, hospital/doctor estimate, urgency, government scheme/discount exploration, documents, eligible balance, authorization, permitted payee, invoices and follow-up. Direct hospital/vendor payment is not assumed Shariah-compliant until reviewed.

## Emergency

Minimal urgent form, proof of crisis, expedited verifier and approval, eligible support type, delivery acknowledgment and short follow-up. Keep Zakat/non-Zakat eligibility and use separate.

## Adopt a Rozgaar

Donor may support a verified livelihood cause or pooled fund. Show anonymized milestone updates and outcome, not beneficiary contact information. Earmarking must be honored; excess or shortfall treatment requires policy and donor consent where relevant.

# 9. CMS and content administration

Page builder with approved reusable sections: hero, rich text, cards, FAQs, counters, CTA, media, testimonials.

Banner scheduling, navigation/footer menus, multilingual content, SEO fields, draft/publish/unpublish, preview and revision history.

Cause publishing moderation; verification badge only when current verification is complete.

Gallery/news/event CRUD with image compression, alt text, consent status and archival.

Public forms: contact, volunteer, newsletter opt-in, grievance with spam prevention.

# 10. Finance, allocation, disbursement and audit

Use a double-entry-style immutable ledger with balanced debit/credit entries per transaction; separate fund dimension for Zakat, Sadaqah, General and other approved categories. Track restricted allocations by donation/cause, committed vs available balances, disbursement requests, approval, payee verification, payment evidence and reconciliation.

Fund balance = posted inflows − posted outflows; available balance further subtracts valid commitments.

Bank reconciliation imports statement references and matches payment gateway settlements and manual transfers.

No direct database updates to posted transactions; reversals and adjustments require approval.

Reports: collection by fund, disbursement by category, outstanding approvals, donor receipts, gateway fees, unmatched payments, opening/closing balances.

Budget example (not target): 100 donors × ₹10,000 = ₹10 lakh; illustrative allocation 40% Rozgaar, 25% Medical, 15% Emergency, 10% approved education/skills, 10% other eligible needs. All amounts policy-dependent.

# 11. Database schema — implementation-ready inventory

| Schema | Tables and key fields |
| --- | --- |
| Auth | Users(UserId,Email,Phone,PasswordHash,Status), Roles, Permissions, UserRoles, Sessions, RefreshTokens |
| CMS | Pages(PageId,Slug,Language,Status), PageSections, Banners, Programs, Posts, Galleries, MediaAssets, FAQs, Menus |
| Donor | Donors(DonorId,UserId), Donations(DonationId,DonorId,FundId,CauseId,Amount,Status), PaymentOrders, PaymentEvents, Receipts, Refunds |
| Finance | Funds(FundId,FundType,Restrictions), LedgerAccounts, LedgerTransactions, LedgerLines, Allocations, Commitments, DisbursementRequests, Disbursements, BankReconciliations |
| Beneficiary | Applicants, Households, HouseholdMembers, Applications(ApplicationId,ApplicantId,ProgramId,Status), ApplicationDocuments, Consents |
| Workflow | CaseAssignments, Verifications, VerificationChecks, EligibilityReviews, CommitteeMeetings, Decisions, StatusHistory, Appeals |
| Cause | Causes(CauseId,ApplicationId,Slug,Goal,Status,EndDate), CauseUpdates, CauseMedia, CauseDonations |
| Rozgaar | LivelihoodPlans, EquipmentItems, VendorQuotes, AssetHandovers, LivelihoodFollowUps |
| Medical | MedicalCases, TreatmentEstimates, MedicalInvoices, TreatmentFollowUps |
| System | AuditLogs, Notifications, NotificationTemplates, Settings, Grievances, WebhookInbox, OutboxMessages |

Common fields: Id BIGINT/UNIQUEIDENTIFIER, CreatedAtUtc, CreatedBy, UpdatedAtUtc, RowVersion, IsActive where appropriate. Money DECIMAL(18,2), UTC timestamps, unique indexes for receipts/payment IDs, foreign keys, CHECK constraints and status enums. Encrypt sensitive data at rest and in transit; keep document files in private object storage, store only metadata/keys in SQL.

## Key relationship rules

One applicant → many applications; one application → zero/one public cause and many verifications/decisions.

One donation → one fund, optionally one cause; one gateway payment → one or more verified events, processed idempotently.

One fund → many ledger transactions; each posted ledger transaction → balanced ledger lines.

One approved application → multiple disbursements (partial releases); total releases cannot exceed approved and available restricted amounts.

One livelihood plan → many follow-ups; one published cause → multiple anonymized updates.

# 12. API contract and validation

| Area | Representative endpoints |
| --- | --- |
| Auth | POST /api/auth/login; POST /api/auth/refresh; GET /api/auth/me |
| Public/CMS | GET /api/public/pages/{slug}; GET /api/public/causes; GET /api/public/causes/{slug} |
| Donations | POST /api/donations/orders; POST /api/payments/webhook; GET /api/donors/me/donations |
| Applications | POST /api/applications; PUT /api/applications/{id}/draft; POST /api/applications/{id}/submit |
| Verification | POST /api/cases/{id}/assign; POST /api/cases/{id}/verify; POST /api/cases/{id}/eligibility |
| Approval | POST /api/cases/{id}/decisions; POST /api/cases/{id}/publish |
| Finance | POST /api/disbursements/requests; POST /api/disbursements/{id}/approve; GET /api/finance/funds |
| Rozgaar/Medical | POST /api/livelihood/{id}/followups; GET /api/medical/{id}; POST /api/medical/{id}/updates |
| Reports/CMS | GET /api/reports/impact; GET /api/reports/reconciliation; PUT /api/admin/pages/{id} |

Use DTO validation, policy authorization, problem-details errors, optimistic concurrency, server-side pagination, filtering, idempotency keys and audit context. Never trust frontend totals, status changes or gateway redirect alone.

# 13. Angular / .NET solution architecture

Angular 22: standalone components, lazy-loaded public/admin/donor/applicant routes, typed reactive forms, route guards, interceptors, signals for local state, shared design tokens, i18n, SCSS and responsive tables. .NET 10: modular clean architecture (API, Application, Domain, Infrastructure), EF Core or Dapper with migrations, domain services, validation, background outbox worker and integration tests. SQL Server primary relational store; private file storage; transactional email/SMS provider.

Folder map: frontend/src/app/{core,shared,public,donor,applicant,admin}; backend/{YHF.Api,YHF.Application,YHF.Domain,YHF.Infrastructure,YHF.Tests}; database/{migrations,seed}; docs/{requirements,api,security,operations}. Environments: local, staging, production with secrets outside Git.

# 14. Security, privacy, Shariah and legal release gates

HTTPS, secure cookie/token handling, MFA for privileged roles, password hashing, account lockout/rate limits, CSRF protection where applicable, CSP and secure file upload scanning.

Least privilege, database encryption/backup, recovery drills, log redaction, data retention, consent, grievance channel and breach response process.

Payment gateway merchant onboarding/KYC and permitted donation categories; no card data stored by YHF.

Verify Society registration, PAN, bank account, 12AB/80G applicability and actual approvals before showing claims or issuing tax-benefit receipts.

Do not accept foreign contributions without legal/FCRA review; gateway should block unsupported foreign sources.

Qualified Mufti to approve mustahiq criteria, ownership/tamlik, medical/vendor payments, permissible training/admin expenses, allocation timing, loans vs grants and fund restrictions in writing.

Obtain consent for photos/stories, minimize ID collection, mask personal data, provide applicant correction and complaint channels.

# 15. Reports, KPIs and dashboard widgets

| Dashboard | Metrics |
| --- | --- |
| Public | Verified causes, funds raised/distributed, households assisted, privacy-safe stories |
| Donor | My donations, receipts, cause progress, anonymized milestones |
| Admin | Pending reviews, urgent cases, active causes, monthly donation trend |
| Finance | Opening/closing balances, bank mismatches, restricted commitments, gateway fees |
| Rozgaar | Assets delivered, working businesses at 30/90/180 days, income change (self-reported/verified) |
| Medical | Approved cases, treatment stage, verified disbursements |
| Audit | Approvals, reversals, permission changes, unresolved exceptions |

# 16. Delivery phases, deliverables and acceptance criteria

| Phase | Scope | Exit criteria |
| --- | --- | --- |
| 0 — Decisions (1–2 weeks) | Brand, roles, written fund policy, case rules, privacy, compliance review | Approved scope and sign-off register |
| 1 — CMS MVP (3–4 weeks) | Responsive public site, bilingual CMS, auth, contact, volunteer, basic reporting | Editors can publish pages without code deploy |
| 2 — Case management (3–4 weeks) | Applicant forms, private uploads, verification, approval, case tracking | End-to-end sample case with audit trail |
| 3 — Donation & finance (3–5 weeks) | Manual donation ledger first, then gateway, receipts, fund balances, reconciliation | Sandbox payment tests, zero unmatched ledger errors |
| 4 — Causes & programs (3–4 weeks) | Verified public causes, progress, Rozgaar/Medical, disbursement, follow-ups | Donation-to-disbursement trace and 30-day tracking |
| 5 — Hardening/launch (2–3 weeks) | UAT, accessibility, backups, monitoring, staff training | Critical defects closed; finance/legal/Shariah sign-offs |

Indicative 15–22+ weeks for one developer with part-time reviewers; actual duration depends on approvals, content, payments and testing. Ship CMS + offline records first; enable payment gateway only after reconciliation controls are proven.

# 17. End-to-end test and UAT checklist

Responsive website on mobile/tablet/desktop, Hindi/English, accessibility, SEO and page speed.

Role isolation: donors cannot see others’ records; volunteers only assigned cases; rejected applications cannot be published.

Duplicate submission, upload validation, document permissions, consent withdrawal and retention.

Gateway success/failure/timeout/duplicate webhook/refund/chargeback and bank settlement reconciliation.

Fund restriction checks: Zakat cannot silently fund non-eligible expense; disbursement never exceeds approved/available.

Committee quorum, conflict-of-interest, override, reversal and audit log tests.

Backup restore test, production rollback plan, monitoring alerts and user training sign-off.

# 18. Operations and launch readiness

Daily: review urgent cases, payment failures, pending verifications and security alerts.

Weekly: committee approvals, bank reconciliation, content review, follow-up queue.

Monthly: fund balance reconciliation, donor aggregate report, beneficiary outcome review, backup restore spot-check.

Define accountable owners: Program Lead, Verification Lead, Finance Officer, CMS Admin, Shariah Adviser; same person may hold operational roles but approval separation must remain.

Document SOPs: donation correction, emergency case, rejected case appeal, incident response, refund, beneficiary complaint and data removal request.

# 19. Open decisions before coding

| Decision | Owner / output |
| --- | --- |
| Registration and compliance status | Foundation + legal/accounting adviser; evidence before public claims |
| Shariah-approved Zakat policies | Mufti Sahab; signed rules and exceptions |
| Donation model | Pooled funds vs restricted cause-linked donations, shortfall/excess handling |
| Gateway and bank accounts | Finance + payment provider onboarding |
| Languages and brand | Foundation: English/Hindi content, logo, domain |
| Who may publish public causes | Foundation committee; consent and redaction checklist |
| Volunteer team size and roles | Admin; separation-of-duties mapping |
| Hosting, backups, data residency | Technical lead; deployment and recovery plan |

# 20. Suggested first 30 development tasks

01. Finalize project charter

02. Verify legal/Shariah release constraints

03. Approve public sitemap

04. Approve role matrix

05. Define case state machine

06. Define fund types and restrictions

07. Design UI tokens and components

08. Build Angular workspace

09. Build .NET solution

10. Configure SQL migrations

11. Create CI checks

12. Implement auth/MFA plan

13. Build public shell and footer

14. Build CMS pages

15. Build banner/media admin

16. Build programs pages

17. Build public cause listing UI

18. Build cause detail UI

19. Build applicant wizard

20. Build secure document upload

21. Build verifier work queue

22. Build eligibility review

23. Build committee decision screen

24. Build fund ledger

25. Build manual donation reconciliation

26. Build gateway sandbox integration

27. Build donor receipt history

28. Build disbursement workflow

29. Build follow-up forms

30. Run end-to-end UAT and launch checklist

# Appendix A — minimum forms and registers

| Form / register | Essential fields |
| --- | --- |
| Donor receipt | Receipt ID, date, donor, fund, amount, method, payment reference, tax status |
| Case intake | Case ID, program, applicant contact, household, need, documents, consent |
| Verification | Assigned verifier, date, checks, evidence, eligibility recommendation |
| Committee decision | Meeting/quorum, conflict declarations, decision, amount, conditions |
| Disbursement | Case, fund, payee, amount, approval, bank ref, proof, delivery acknowledgment |
| Rozgaar follow-up | Case, date, asset status, customers, income band, problems, next action |
| Monthly finance | Opening, received, spent, committed, closing, unmatched, reviewer sign-off |

# Appendix B — source and assumption notes

Foundation source: Young_Helpers_Foundation_Zakat_Rozgaar_Program_Detailed.pdf and Young_Helpers_Zakat_Rozgaar_FINAL.docx (user supplied). IndiaZakat sources accessed 20 Oct 2026: https://indiazakat.com/ ; https://indiazakat.com/HowItWorks ; https://indiazakat.com/Page/OurPolicies ; https://indiazakat.com/About/WhyIndiaZakat .

Original program details are preserved in section 2; IndiaZakat-derived inspiration is identified in section 3. All other screen, architecture, database, budget, staffing, scheduling and controls are YHF recommendations and require Foundation approval. Website claims and tax/Shariah compliance must be independently verified.